PROJECT REPORT

# Palmistry & Tarot
Intelligence Platform

Milestone 1 to Milestone 4

Architecture • Core Reading Workflows • AI-Powered Guidance • Analytics & Deployment

| Report field | Details |
| --- | --- |
| Project | Palmistry & Tarot Intelligence Platform |
| Frontend | React with Vite |
| Backend | FastAPI (Python) |
| Database | PostgreSQL with SQLAlchemy and Alembic migrations |
| Authentication | JWT-based authentication and role-based access control (RBAC) |
| Coverage | Milestones 1–4: foundation, reading workflows, intelligence features, reporting and deployment |
| Document purpose | Consolidated technical progress report; verify status notes against the latest running build before formal submission |

# Executive Summary

The Palmistry & Tarot Intelligence Platform is a web application designed to bring palmistry analysis, tarot readings, personalized interpretation, user history, reports, and role-specific professional/admin workflows into one system. The frontend is built with React and Vite, while the backend uses FastAPI and a PostgreSQL data layer managed through SQLAlchemy and Alembic. Authentication and authorization are organized around JWT sessions and role-based access control.

This report consolidates the four planned milestones: (1) platform foundation and account workflows; (2) palmistry and tarot reading workflows; (3) interpretation, personality intelligence, recommendations, life trends, and personalized dashboards; and (4) analytics, reports, testing, deployment, and documentation.

Status note: The project history confirms the core architectural foundation and the development of multiple frontend pages and protected routes. Some later-stage capabilities—especially production-grade AI evaluation, end-to-end test coverage, and a public cloud deployment—must be confirmed against the current repository and running environment. The report therefore distinguishes implemented foundations from items requiring final verification.

## Project Objectives

Provide a single authenticated platform for palmistry and tarot-related user workflows.

Store user profiles, preferences, reading sessions, and generated reports in a structured backend.

Generate useful interpretations and personalized guidance from reading-related inputs.

Offer dashboards and role-specific workflows for users, tarot readers, spiritual consultants, and administrators.

Support secure access, reliable reporting, testing, and a repeatable deployment process.

# Milestone Overview

| Milestone | Scope | Key outputs | Status framing |
| --- | --- | --- | --- |
| M1 — Foundation | Architecture, database, authentication, RBAC, profile workflows | React/Vite frontend, FastAPI API, PostgreSQL models/migrations, JWT/RBAC, health/docs | Foundation confirmed in project history; recheck current build |
| M2 — Reading workflows | Palm analysis, tarot reading, reading generation, history/reports | Reading pages, API/service integration, reading session and report workflows | Pages/routes and some endpoints developed; validate each end-to-end path |
| M3 — Intelligence | AI interpretation, personality insights, recommendations, life trends, dashboards | Interpretation and personalization workflows, dashboard views | Feature scope established; verify data-backed outputs and quality |
| M4 — Quality & release | Analytics, reports, testing, Docker/cloud deployment, documentation | Admin analytics/audit views, report download/view, containerization and release documentation | Reporting/admin pieces developed; Docker/local and cloud release need explicit validation |

# 1. System Architecture

The system follows a frontend–API–database architecture. The browser renders the React application; the frontend calls FastAPI endpoints; FastAPI validates requests, applies authorization and business logic, and persists records through SQLAlchemy to PostgreSQL. Alembic manages schema changes.

┌───────────────────────────────┐
│ Browser / React + Vite UI      │
│ Login • Profile • Readings     │
│ History • Reports • Dashboards │
└───────────────┬───────────────┘
                │ HTTP / JSON
                ▼
┌───────────────────────────────┐
│ FastAPI Backend                │
│ Authentication • RBAC          │
│ Reading & report services      │
│ Admin / professional APIs      │
└───────────────┬───────────────┘
                │ SQLAlchemy ORM
                ▼
┌───────────────────────────────┐
│ PostgreSQL                     │
│ Users • Profiles • Sessions    │
│ Readings • Reports • Audit data│
└───────────────────────────────┘
                │
                ▼
        Alembic schema migrations

## Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + Vite | Interactive single-page web interface and page routing |
| UI components | Lucide React icons; application CSS | Icons, visual hierarchy, responsive styling |
| Backend API | FastAPI / Python | REST endpoints, validation, service logic, API documentation |
| Persistence | PostgreSQL + SQLAlchemy | Relational data storage and ORM |
| Schema management | Alembic | Versioned database migrations |
| Security | JWT authentication + RBAC | Authenticated access and role-specific route/API protection |
| API exploration | FastAPI Swagger UI | Interactive API inspection, typically at `/docs` |
| Deployment target | Docker / Docker Compose; cloud host to be selected | Repeatable packaging and deployment |

# 2. Milestone 1 — Platform Foundation

Objective: establish a maintainable application structure, persistent data layer, account lifecycle, and access controls before building the reading and intelligence features.

## Scope and implementation

| Area | Work included | Verification evidence / check |
| --- | --- | --- |
| Application structure | React/Vite frontend and FastAPI backend | Frontend starts; backend starts; API requests reach backend |
| Database | PostgreSQL, SQLAlchemy models, Alembic migrations | Database connection succeeds; migrations apply cleanly |
| Authentication | Registration/login and JWT-based authentication | Valid login succeeds; invalid credentials are rejected |
| Authorization | Role-based access control for user and professional/admin roles | Protected routes and protected API endpoints reject unauthorized roles |
| Profile workflows | Profile, spiritual interests, goals, and preferences | Create/update/read profile data and verify persistence |
| Reading foundation | Reading-session data structures | Session records can be created and retrieved through implemented workflows |
| Developer support | Health endpoint and Swagger/OpenAPI documentation | Health check responds; `/docs` loads when enabled |

## Conceptual authentication flow

User → Register / Login → FastAPI validates credentials
     → JWT issued → Browser sends token with protected requests
     → Backend verifies token + role → Allow request or return 401/403

## Milestone 1 outcome

The project established its core web/API/database foundation and account/access workflows. The database migration history was previously checked during development; the current migration state and clean-install procedure should be rerun before final delivery.

# 3. Milestone 2 — Palmistry and Tarot Reading Workflows

Objective: provide the primary reading experiences and connect reading inputs, interpretation outputs, session history, and report access to the platform foundation.

## Functional areas

| Feature area | Expected user flow | Technical considerations |
| --- | --- | --- |
| Palmistry analysis | User provides palm-analysis input → analysis workflow → result shown | Validate image/input requirements, backend processing, error handling, and saved result association |
| Tarot reading | User chooses or receives a spread/cards → reading result is presented | Keep card/spread selection and interpretation logic consistent with the actual implemented service |
| Reading history | User revisits previous reading sessions | Filter records by authenticated user; handle empty and loading states |
| Reports | User views a report and downloads a PDF | Report ownership checks, PDF response headers, and valid report identifiers |
| Professional schedule/consultations | Authorized professional views appointment or consultation workflows | Role restrictions, scheduling validation, and accurate appointment state |

## Reading workflow diagram

Authenticated user
       │
       ▼
Select Palmistry or Tarot
       │
       ▼
Validate input / reading configuration
       │
       ▼
Analysis or reading service
       │
       ▼
Interpretation result ───► Save reading session
       │                           │
       ▼                           ▼
View result                  History / Report

## Milestone 2 outcome and checks

The frontend includes dedicated Palm Analysis and Tarot Reading pages, plus history and report pages. The application also has API integration patterns and reading/report navigation. Final acceptance should confirm that each reading page invokes a real backend service, stores the result against the signed-in user, and handles invalid input and backend failures. Do not describe placeholder output as a production AI result.

# 4. Milestone 3 — AI Interpretation and Personalized Intelligence

Objective: turn reading-related data into structured interpretations and personalized guidance, while making the results accessible through focused pages and dashboards.

| Module | Purpose | Inputs / outputs to validate |
| --- | --- | --- |
| AI Interpretation | Present an understandable interpretation of reading inputs | Inputs: palm features and/or tarot cards/spread plus user context. Output: traceable interpretation linked to the reading |
| Personality Intelligence | Organize observations into personality-oriented themes | Ensure claims are framed as reflective guidance rather than scientifically validated diagnosis |
| Recommendations | Offer next-step suggestions relevant to the user’s reading and preferences | Recommendations should be derived from known inputs and avoid invented user data |
| Life Trends | Present trends or themes over time | Require dated historical readings or other explicit data; disclose when data is sparse |
| Personalized dashboard | Summarize readings, insights, and relevant activity | Metrics must be computed from real stored data and respect user ownership |

## Intelligence pipeline diagram

Reading inputs + user preferences + available history
                        │
                        ▼
              Normalize / validate data
                        │
                        ▼
           Interpretation and insight services
                        │
           ┌────────────┼─────────────┐
           ▼            ▼             ▼
      Personality   Recommendations  Life trends
           └────────────┼─────────────┘
                        ▼
           Personalized dashboard / report

## Responsible interpretation

Label generated interpretations as guidance or reflection, not as guaranteed predictions.

Do not present palmistry or tarot output as medical, financial, legal, or other professional advice.

Keep AI-generated results associated with their input reading and generation timestamp where applicable.

Handle model/API failures explicitly and avoid fabricating fallback insights that appear to be real results.

Evaluate output quality, latency, consistency, and failure behavior before claiming the intelligence engine is production-ready.

## Milestone 3 outcome

The project scope includes AI interpretation, personality intelligence, recommendations, life-trend analysis, and a milestone dashboard. The frontend contains corresponding pages/routes. The final report should claim full completion only after confirming the service implementation, data flow, and quality checks for each module.

# 5. Milestone 4 — Analytics, Reports, Testing and Deployment

Objective: prepare the platform for reliable demonstration and release through real-data analytics, report access, role checks, regression testing, containerization, and documentation.

## Reporting and administration

| Area | Designed / developed capability | Release verification |
| --- | --- | --- |
| User reports | List reports, open report details, download PDF | Verify ownership checks, empty states, timestamps, download failures, and generated PDF content |
| Admin overview | Administrative summary and system-level counts | Use database-backed counts; verify filters and role protection |
| Admin users/readings/reports | Admin views for platform records | Confirm sensitive fields are protected and only authorized admins can access |
| Admin analytics | Platform usage/record metrics | Confirm each number comes from backend data, not hard-coded sample values |
| Audit logs | Login/activity records and timestamps | Verify timestamps originate from actual events and use a consistent timezone |
| Tarot Reader earnings | Earnings and payment transaction view | Current frontend sample data must be replaced with verified payment records before production |
| Tarot Reader insights | Consultation/reading metrics and visual summaries | Metrics must be calculated from actual records; show unavailable data honestly |

## Testing plan

| Test level | Representative tests | Pass criteria |
| --- | --- | --- |
| Unit / service | Input validation, calculations, serialization, report generation | Correct outputs for known cases; meaningful errors for invalid cases |
| API integration | Auth, profile, reading, report, admin endpoints | Expected status codes and response schemas; persistence verified |
| Authorization | User attempts to access another user's report; wrong role opens admin/pro routes | Unauthorized requests are denied without leaking records |
| Frontend workflow | Login → reading → history → report → PDF download | Flow completes and loading/error/empty states behave correctly |
| Regression | Existing routes and role-based navigation after adding new pages | Existing pages still resolve and permissions remain correct |
| Docker smoke test | Build and run frontend/backend containers; inspect logs and health | Containers stay running; frontend can call API; data service reachable |
| Deployment acceptance | HTTPS, environment variables, CORS, database migration, logs | No secrets in images; public endpoints work; restart/recovery is documented |

## Container deployment diagram

Developer machine / CI
       │
       ├── Build frontend image (React build + Nginx)
       └── Build backend image (FastAPI + Uvicorn)
                         │
                         ▼
                Docker Compose / Host
                  ┌──────────────┐
Browser ──HTTP───►│ Frontend     │
                  │ Nginx :80    │
                  └──────┬───────┘
                         │ API requests
                         ▼
                  ┌──────────────┐
                  │ FastAPI      │
                  │ :8000        │
                  └──────┬───────┘
                         ▼
                  PostgreSQL / DB service

## Deployment readiness checklist

Confirm actual frontend and backend directory names and the FastAPI entry-point module.

Add and test Dockerfiles and a Compose file; do not copy `.env`, local virtual environments, or secrets into images.

Configure the frontend API base URL for the deployment environment and rebuild the Vite bundle after changing build-time variables.

Configure backend CORS to allow the deployed frontend origin; use HTTPS for public deployment.

Apply Alembic migrations to the intended database and verify backup/recovery expectations.

Configure SPA fallback routing so direct navigation to routes such as `/reports` and `/tarot-reader/earnings` works after refresh.

Run smoke tests and inspect container logs before declaring the deployment complete.

# 6. Milestone Dependencies and Suggested Acceptance Gates

| Milestone | Depends on | Acceptance gate |
| --- | --- | --- |
| M1 | Project setup and database configuration | Authentication, role checks, profile persistence, migrations, and health/docs work |
| M2 | M1 user identity and data persistence | Palmistry/Tarot workflows run end-to-end and save user-owned results |
| M3 | M2 reading outputs and sufficient context/history | Insight modules return traceable, validated outputs and dashboard data is real |
| M4 | Stable M1–M3 behavior | Reports and analytics are accurate; regression/security checks pass; Docker build and deployment are documented |

# 7. Risks and Mitigations

| Risk | Potential impact | Mitigation |
| --- | --- | --- |
| Frontend/backend API mismatch | Pages load but data requests fail | Centralize API base URL; document endpoints; test API contracts |
| Hard-coded demo metrics | Misleading earnings, insights, or admin analytics | Use database-backed endpoints; label demo data clearly until integration is complete |
| Role/ownership gaps | Unauthorized access to records | Enforce RBAC and record ownership in the backend, not only in React routes |
| Database migration mismatch | Deployment startup or data loss risk | Run migrations in a controlled step; test against a clean/staging database |
| AI output overclaiming | Users may treat spiritual interpretation as factual certainty | Use clear framing, limitations, input traceability, and quality review |
| Environment/secrets misconfiguration | Outage or credential exposure | Use host-managed secrets or protected env files; never commit secrets |
| SPA refresh 404 / CORS | Deployed app routes or API calls fail | Configure Nginx fallback and exact allowed frontend origins |

# 8. Conclusion

The four milestones form a coherent progression: establish a secure application foundation, deliver core palmistry and tarot workflows, add personalized interpretation and intelligence, and then validate the system through analytics, reporting, testing, and deployment. The project has a defined React/Vite + FastAPI + PostgreSQL architecture, role-aware navigation, report workflows, and a growing set of user, professional, and administrator pages.

The key finalization task is evidence-based verification. Each feature should be marked complete only after the actual frontend, backend endpoint, database persistence, authorization rules, and failure states have been tested together. Earnings, insights, analytics, and audit logs should use real records rather than demo values. Docker deployment should be considered complete only after the containers build, communicate, survive restart, and pass the acceptance checklist.

# Appendix A — Current Frontend Route Groups

| Route group | Examples from the project routes |
| --- | --- |
| Public | /, /login, /register |
| Core user | /dashboard, /profile, /palm-analysis, /tarot-reading, /history |
| Reports / intelligence | /reports, /reports/:reportId, /ai-interpretation, /personality-intelligence, /recommendations, /life-trends, /milestone3-dashboard |
| Spiritual consultant | /consultations, /client-records, /consultant-schedule, /consultant-earnings, /consultant-insights |
| Appointments | /appointments/book, /appointments/mine, /appointment-schedule, /notifications |
| Administrator | /admin/users, /admin/readings, /admin/tarot, /admin/palmistry, /admin/reports, /admin/system, /admin/audit-logs, /admin/analytics |
| Tarot Reader | /tarot-reader/earnings, /tarot-reader/insights |

Note: This route list reflects the routes discussed in project development. Verify it against the final AppRoutes.jsx before using it as a release inventory.

# Appendix B — Final Demonstration Checklist

Register and sign in with a standard user account.

Verify profile updates persist after refresh.

Complete one palmistry flow and one tarot flow using the implemented services.

Open reading history and verify ownership and timestamps.

Open a report and download its PDF.

Test role restrictions for user, tarot_reader, spiritual_consultant, and administrator.

Verify admin analytics/audit logs show real records and accurate timestamps.

Verify Tarot Reader earnings/insights are clearly labeled if still using sample data.

Build and start containers using Docker Compose; inspect logs and test frontend-to-backend requests.

Record screenshots, test outcomes, known limitations, and deployment URL for the final submission.